CADETX VIRTUAL WORK EXPERIENCE
SPRINT 1 — DATA QUALITY ISSUE LOG

Project: Heavy Supplier, Inventory & Warehouse Analytics
Prepared by: Ndon Jabal Timothy | Data Analyst | Sprint 1 Task: S1-11

# Purpose

This issue log records data-quality observations from profiling sales_orders_header, sales_orders_lines, invoices, and payments. Items are investigation flags, not confirmed errors. Do not alter or delete raw records until the issue has been reviewed and an agreed treatment has been documented. Severity and ownership below are provisional suggestions for team review.

# Issue register

| Issue ID | Table / area | Observation | Suggested severity | Suggested owner | Proposed treatment / follow-up | Status |
| --- | --- | --- | --- | --- | --- | --- |
| DQ-01 | Invoices | Repeated invoice_id values: 18,033 rows but 17,836 unique IDs; 196 distinct IDs repeat, with 197 repeated occurrences and 393 rows affected. Repeated rows are not exact duplicates. | High (provisional) | Timothy + dataset/team owner | Inspect repeated IDs and compare order, customer, date, amount and status fields. Confirm the intended invoice key. | Open — review required |
| DQ-02 | Payments | Repeated payment_id values: 19,257 rows but 19,055 unique IDs; 201 distinct IDs repeat, with 202 repeated occurrences and 403 rows affected. Repeated rows are not exact duplicates. | High (provisional) | Timothy + dataset/team owner | Inspect repeated payment IDs and confirm whether they represent legitimate transactions or an identifier-quality problem. | Open — review required |
| DQ-03 | Invoices / Payments | 35 invoice rows marked Unpaid had payment evidence in an initial join check. Repeated invoice IDs may distort matching. | Medium (provisional) | Timothy; finance/data teammate to review | After reviewing invoice IDs, reconcile invoice status against aggregated payments before deciding whether a status is incorrect. | Open — validate after DQ-01 |
| DQ-04 | Invoices / Payments | 49 Partially Paid invoice rows appeared fully covered or overpaid in an initial join check. Repeated invoice IDs may distort matching. | Medium (provisional) | Timothy; finance/data teammate to review | Recheck paid totals after reviewing invoice identifiers; compare payments with invoice grand_total. | Open — validate after DQ-01 |
| DQ-05 | Invoices / Payments | 10 Paid invoice rows appeared short by more than 0.01 in an initial join check. | Medium (provisional) | Timothy; finance/data teammate to review | Inspect exact differences and agree a currency tolerance with the team. Recheck after resolving identifier concerns. | Open — review required |
| DQ-06 | Invoices / Payments | 208 payment rows had payment_date earlier than the matched invoice_date in an initial join check. | Medium (provisional) | Timothy | Verify the affected invoice/payment pairs and dates after reviewing repeated invoice IDs. | Open — validate after DQ-01 |
| DQ-07 | Invoices / Payments | 1,802 invoice rows had no linked payment rows in an initial relationship check. | Medium (provisional) | Timothy + invoice/payment owner | Compare these records with payment_status. Confirm whether missing payment links are expected for unpaid invoices or indicate missing records. | Open — review required |
| DQ-08 | Dates / reporting | order_date ends on 2024-12-31, while delivery, invoice, due and payment dates extend into 2025. | Low / informational | Timothy | Retain the dates and confirm the team's reporting-period cut-offs. Later delivery/payment dates may be valid. | Open — confirm reporting rules |
| DQ-09 | Date data types | Date columns are reported as object/text by pandas, although the profiling date checks found zero unparseable values. | Low / informational | Timothy | Convert date columns to datetime in analysis code or a derived DataFrame when needed. Do not overwrite raw CSVs. | Open — analysis handling |

# Checks that passed (for context)

All four CSV files loaded successfully.

No missing values were reported in the four profiled tables.

No exact duplicate rows were reported in the four profiled tables.

Checked date fields had zero unparseable values.

Every sales-order line matched an order header and every order had line items.

Line-level calculations and header-to-line totals matched within 0.01 in additional validation checks.

# Important interpretation note

The payment-status and date flags were generated from an initial cross-table join while repeated invoice identifiers were present. They may be affected by join ambiguity. Resolve or understand identifier repetition before treating the status/date flags as confirmed defects. No source data has been changed as part of this log.

# Review and sign-off

| Review item | Name / decision | Date / notes |
| --- | --- | --- |
| Prepared by | Timothy |  |
| Peer reviewer |  |  |
| Team lead / Scrum Master review | Thomars / team confirmation required |  |
| Approved treatments |  |  |

Suggested repository location: /week-01/dq_issue_log.docx. Follow the team's existing folder and filename convention if it differs. Update each status after the team reviews the issue.